# CRM Pro Georgia - SaaS Commercial Readiness Roadmap

## 1. Document Purpose

This document defines the missing product, platform, operational, and compliance capabilities required to transform CRM Pro Georgia from a technically strong platform into a commercially sellable international SaaS CRM product.

The focus of this document is not core CRM functionality already implemented in the system, but the commercial readiness layer needed for real-world international sales, onboarding, operations, governance, and scale.

## 2. Strategic Goal

The target state is:

A production-ready, multi-tenant, internationally sellable SaaS CRM platform that supports:

- self-service signup and tenant creation

- subscription plans and billing

- global administration and support operations

- reliable SaaS monitoring and incident response

- polished user experience and onboarding

- legal and compliance readiness for international customers

## 3. Current Situation Summary

CRM Pro Georgia already appears to have a strong technical base, including:

- modern application architecture

- documented deployment and CI/CD structure

- tenant-oriented thinking

- security-aware engineering approach

- containerized and operationally structured setup

However, the system still requires several critical business-facing and SaaS-enabling capabilities before it can be considered truly market-ready.

## 4. Scope of Missing Commercial Readiness Areas

The following major workstreams must be completed:

- Admin Panel

- Billing & Subscription Management

- Onboarding / Self-Registration

- Product Packaging

- Monitoring & SaaS Operations

- UI Polish & User Experience Hardening

- Legal, Privacy & Compliance Requirements

These workstreams are detailed below.

## 5. Workstream 1 - Admin Panel

### 5.1 Objective

Create a secure super-admin control plane for internal operations, tenant governance, commercial administration, and support management.

Without this layer, the platform cannot be efficiently operated as a SaaS business.

### 5.2 Why It Is Required

A sellable SaaS platform must allow internal administrators to:

- view all tenants

- inspect subscription state

- support onboarding issues

- suspend abusive or overdue tenants

- manage plans and commercial settings

- review system and tenant health

- perform controlled operational actions without database-level manual work

### 5.3 Core Functional Domains

#### A. Tenant Management

The admin panel should allow internal staff to:

- list all tenants

- search by company name, domain, country, owner email, plan, status

- open tenant details page

- activate / suspend / archive tenant

- view tenant creation date and current lifecycle stage

- view subscription, usage, and payment state

- impersonate tenant admin through secure audited flow

- trigger tenant maintenance actions

#### B. User and Access Oversight

The admin panel should allow:

- view tenant users and admins

- force password reset request flow

- disable compromised users

- inspect login history and suspicious activity

- enforce MFA for tenant admins where required

#### C. Commercial Management

The admin panel should support:

- plan catalog management

- feature flag assignment by plan

- manual discount assignment

- trial extension

- invoice and payment state visibility

- failed payment follow-up actions

- subscription cancellation / reactivation support

#### D. Support Operations

The admin panel should support:

- tenant support timeline

- onboarding progress view

- internal notes for support team

- issue tags and escalation markers

- support-level health summary

#### E. Platform Operations Visibility

The admin panel should display:

- tenant count

- active paid tenants

- trial tenants

- failed payments

- churn indicators

- key platform incidents

- basic service health summary

### 5.4 Recommended Main Screens

- Admin dashboard

- Tenant list

- Tenant detail page

- Subscription and billing view

- Users and security view

- Support notes and activity view

- Plan and feature management page

- Platform health overview

- Audit log viewer

### 5.5 Mandatory Non-Functional Requirements

- strict RBAC for internal roles

- immutable audit log for sensitive actions

- admin action reason capture for critical operations

- impersonation with explicit consent-safe design and full logging

- separation between support actions and billing actions

- no direct destructive operations without confirmation workflow

### 5.6 Internal Roles for Admin Panel

Suggested internal roles:

- Super Admin - full platform control

- Billing Admin - subscriptions, invoices, payment handling

- Support Admin - tenant support and onboarding assistance

- Security Admin - access review, suspicious activity, incident handling

- Read-Only Operations Viewer - dashboards and reporting only

### 5.7 Minimum MVP for Admin Panel

The first sellable version should include at minimum:

- tenant list and search

- tenant detail page

- activate / suspend tenant

- subscription and plan visibility

- billing state visibility

- admin audit log

- support notes

- secure impersonation for troubleshooting

## 6. Workstream 2 - Billing & Subscription Management

### 6.1 Objective

Implement a complete commercial engine that allows CRM Pro Georgia to sell subscriptions internationally in a controlled, scalable, and auditable way.

### 6.2 Why It Is Required

Without billing and subscription management, the product is not commercially operational. A SaaS CRM needs a full lifecycle for:

- trials

- paid subscriptions

- plan upgrades and downgrades

- invoicing

- payment failures

- renewals

- cancellations

- feature entitlements

### 6.3 Billing Model Recommendation

Recommended initial model for international launch:

#### Primary Commercial Model

- monthly subscription

- annual subscription

- free trial with limited duration

#### Optional Secondary Pricing Dimensions

- per organization base fee

- per active user fee

- feature-based tiering

- storage / automation / API usage caps later if needed

### 6.4 Recommended Plan Structure

Example starting plans:

#### Starter

- small teams

- basic CRM core

- limited automations

- limited storage

- email support

#### Growth

- more users

- advanced pipeline/reporting

- automation rules

- integrations

- priority support

#### Business

- advanced permissions

- audit logs

- deeper analytics

- premium integrations

- SLA-backed support options

#### Enterprise

- custom contract

- SSO/SAML

- dedicated onboarding

- contractual SLAs

- advanced compliance and support terms

### 6.5 Core Billing Capabilities

#### A. Subscription Lifecycle

The platform must support:

- trial creation

- paid conversion

- automatic renewal

- plan upgrade

- plan downgrade

- scheduled downgrade at cycle end

- cancellation

- reactivation

- grace period handling

- delinquency handling

#### B. Payment Processing

The platform should support at least one international payment provider, such as Stripe or an equivalent provider suitable for the business jurisdiction.

Capabilities required:

- card payment collection

- recurring payments

- payment method update

- failed payment retry logic

- secure provider-hosted payment flow where possible

- webhook-based payment state synchronization

#### C. Invoice Management

The system should provide:

- invoice generation and storage

- invoice numbering policy

- invoice PDF availability

- paid / unpaid / overdue status

- billing history for tenant admins

- tax/VAT field support

#### D. Entitlement Management

Billing must directly control:

- enabled features

- maximum users

- tenant limits

- available integrations

- advanced modules

- API and automation limits where applicable

### 6.6 Recommended Billing Domain Entities

Suggested business entities:

- Tenant

- Subscription

- Plan

- PlanFeature

- BillingAccount

- PaymentMethod

- Invoice

- InvoiceLine

- PaymentTransaction

- TrialPeriod

- Discount / Coupon

- TaxProfile

- UsageRecord (optional later)

### 6.7 Billing State Model

Suggested states:

- trialing

- active

- past_due

- unpaid

- canceled

- expired

- suspended

- grace_period

### 6.8 MVP Billing Scope

For initial commercial release, the minimum acceptable billing scope is:

- free trial

- monthly and annual plans

- one international payment gateway

- subscription activation after successful payment

- invoice history for tenant admin

- failed payment handling

- grace period rules

- automatic access restriction after delinquency policy

- admin-side billing visibility

### 6.9 International Design Considerations

Since the target is international:

- support multiple currencies at least at billing display layer

- support legal billing name and tax identifiers

- clearly separate tax configuration from core pricing logic

- maintain clear invoice history and payment evidence

- avoid hardcoding country-specific billing assumptions

### 6.10 Future Billing Enhancements

Not mandatory for MVP but useful later:

- promotional coupons

- partner/reseller billing

- seat-based true-up

- metered API pricing

- regional pricing

- procurement invoicing for enterprise deals

## 7. Workstream 3 - Onboarding / Self-Registration

### 7.1 Objective

Design and implement a fully self-service onboarding system that allows new customers to discover, register, configure, and start using CRM Pro Georgia without manual intervention.

This is a critical requirement for scalable SaaS growth.

### 7.2 Why It Is Required

Without onboarding automation:

- customer acquisition does not scale

- sales becomes manual and expensive

- user activation rates drop

- time-to-value becomes too long

A modern SaaS CRM must allow users to go from landing page → active usage in minutes.

### 7.3 End-to-End Onboarding Flow

#### Step 1 - Entry Point

User lands on:

- marketing website

- pricing page

- "Start Free Trial" or "Get Started" CTA

#### Step 2 - Account Registration

User provides:

- email

- password (or SSO later)

- optional name

System actions:

- create user account

- send email verification

#### Step 3 - Email Verification

- user confirms email

- account becomes active

#### Step 4 - Tenant Creation

User creates organization:

- company name

- subdomain or workspace name

- country (optional but useful)

System actions:

- create tenant

- assign user as tenant admin

- initialize tenant data

#### Step 5 - Plan Selection

User selects:

- trial (default)

- or directly paid plan

System actions:

- create subscription (trial or paid)

- assign plan entitlements

#### Step 6 - Initial Setup Wizard

User is guided through minimal setup:

- invite team members (optional skip)

- create first pipeline / structure

- basic settings (currency, language)

#### Step 7 - First Value Moment

User should reach first success quickly:

- create first contact

- create first deal

- view pipeline

### 7.4 Core Functional Modules

#### A. Registration Service

Responsibilities:

- user creation

- email verification

- password policy enforcement

- anti-abuse protection (rate limiting, captcha optional)

#### B. Tenant Provisioning Service

Responsibilities:

- create isolated tenant

- assign initial admin user

- provision default configuration

- assign trial or selected plan

#### C. Subscription Bootstrap

Responsibilities:

- attach subscription to tenant

- define trial period

- link to billing system

#### D. Onboarding Wizard UI

Responsibilities:

- guide user through initial setup

- reduce cognitive load

- allow skipping non-critical steps

#### E. Invitation System

Responsibilities:

- invite users via email

- assign roles

- accept invitation flow

### 7.5 UX Requirements

The onboarding experience must be:

- fast (under 2–3 minutes to usable state)

- minimal (only essential fields)

- guided (clear steps and progress)

- forgiving (allow skipping steps)

- responsive (works on all devices)

Key UX principles:

- do not ask unnecessary information upfront

- delay complexity until later

- focus on immediate value delivery

### 7.6 Data Model Implications

New or required entities:

- RegistrationSession (optional)

- EmailVerificationToken

- Invitation

- OnboardingState

- TenantSetupProfile

### 7.7 Security Considerations

Mandatory controls:

- email verification required before activation

- strong password policy

- rate limiting for registration

- captcha or bot protection (optional for MVP, recommended later)

- secure token-based flows for invitations and verification

### 7.8 MVP Scope for Onboarding

Minimum viable onboarding must include:

- user registration

- email verification

- tenant creation

- trial subscription assignment

- simple onboarding wizard (1–2 steps)

- basic invitation flow

This is sufficient to allow:
user → tenant → active usage without manual support

### 7.9 Advanced Onboarding Enhancements (Post-MVP)

Future improvements:

- SSO (Google, Microsoft)

- domain-based auto-organization detection

- onboarding personalization based on industry

- guided templates (e.g. sales pipeline presets)

- in-app tutorials and walkthroughs

- AI-assisted setup

### 7.10 Success Metrics

To validate onboarding effectiveness, track:

- registration conversion rate

- email verification rate

- time to first action (TTFA)

- trial activation rate

- onboarding completion rate

- first-week retention

## 8. Workstream 4 - Product Packaging

### 8.1 Objective

Define and implement the external-facing product layer that presents CRM Pro Georgia as a clear, valuable, and purchasable SaaS product.

This workstream transforms the system from a technical platform into a marketable product with positioning, messaging, and conversion flows.

### 8.2 Why It Is Required

Without proper product packaging:

- users do not understand the value

- conversion rates remain low

- trust is reduced

- sales cycles become longer

A strong SaaS product must clearly answer:

- what problem it solves

- who it is for

- why it is better

- how much it costs

### 8.3 Core Components of Product Packaging

#### A. Marketing Website

The primary public entry point of the product.

Must include:

- clear headline and value proposition

- product overview

- feature highlights

- target audience definition

- call-to-action (Start Trial / Book Demo)

Recommended sections:

- Hero section (value proposition)

- Features

- Use cases / industries

- Integrations

- Pricing preview

- Testimonials (later)

- FAQ

#### B. Pricing Page

A dedicated page that clearly defines:

- plans

- features per plan

- pricing model (monthly/yearly)

Requirements:

- transparent pricing

- clear differentiation between plans

- no hidden costs

- easy upgrade path

#### C. Product Positioning

Define clear positioning for international market:

The product must answer:

- "Who is this CRM for?"

- "Why should I choose this instead of HubSpot or Pipedrive?"

Recommended positioning approach:

- focus on simplicity + power

- emphasize automation and efficiency

- highlight modern architecture and reliability

#### D. Demo Experience

Users must be able to experience the product before buying.

Options:

- live demo environment

- guided demo account

- interactive product walkthrough

MVP recommendation:

- shared demo tenant with preloaded data

- or instant trial onboarding (preferred)

#### E. Documentation Portal

A public documentation site must exist.

Includes:

- getting started guide

- onboarding instructions

- feature usage

- troubleshooting

This reduces support load and increases trust.

#### F. Brand Identity

Define consistent brand:

- logo

- color palette

- typography

- tone of communication

Consistency across:

- website

- product UI

- emails

- documentation

### 8.4 Messaging Strategy

Key messaging principles:

- simple language

- benefit-focused (not feature-focused)

- problem → solution narrative

Example structure:

- Problem: "Managing customers is chaotic"

- Solution: "CRM Pro Georgia organizes your business in one place"

- Outcome: "More sales, less chaos"

### 8.5 Conversion Funnel

Define full funnel:

- Visitor lands on website

- Understands value

- Visits pricing

- Clicks "Start Free Trial"

- Enters onboarding flow

- Becomes active user

- Converts to paid customer

Each step must be optimized.

### 8.6 MVP Scope for Product Packaging

Minimum required for launch:

- landing page

- pricing page

- basic product description

- working trial entry point

- simple documentation (getting started)

### 8.7 Advanced Enhancements (Post-MVP)

- SEO optimization

- blog/content marketing

- customer testimonials

- case studies

- comparison pages (vs competitors)

- video demos

### 8.8 Key Success Metrics

Track:

- website conversion rate

- trial signup rate

- trial-to-paid conversion

- bounce rate

- time on page

## 9. Workstream 5 - Monitoring & SaaS Operations

### 9.1 Objective

Establish a production-grade observability and operational framework that ensures CRM Pro Georgia is reliable, measurable, and supportable as an international SaaS platform.

This includes monitoring, alerting, incident response, logging, and tenant-level visibility.

### 9.2 Why It Is Required

Without strong SaaS operations:

- downtime goes unnoticed

- incidents are slow to resolve

- customers lose trust

- scaling becomes risky

International SaaS customers expect:

- high availability

- fast incident response

- transparent reliability

### 9.3 Observability Pillars

#### A. Metrics Monitoring

System must collect and visualize:

- CPU, memory, disk

- container health

- request rates

- error rates

- latency (p50, p95, p99)

Recommended tools:

- Prometheus

- Grafana dashboards

#### B. Logging

Centralized logging is required for:

- debugging

- audit

- incident investigation

Requirements:

- structured logs (JSON)

- centralized log storage

- log search capability

Recommended tools:

- ELK stack or Loki + Promtail

#### C. Tracing

Distributed tracing helps understand request flows.

Requirements:

- trace across services

- identify bottlenecks

Recommended tools:

- Jaeger or OpenTelemetry

### 9.4 Alerting System

System must automatically alert on:

- service downtime

- high error rates

- latency spikes

- resource exhaustion

Requirements:

- alert thresholds

- escalation rules

- notification channels (email, Slack, etc.)

### 9.5 Uptime & Health Monitoring

Must include:

- external uptime checks

- internal health checks

- readiness and liveness probes

KPIs:

- uptime percentage (target 99.9% or higher)

### 9.6 Incident Management

Define clear process:

- incident detection

- incident classification (severity levels)

- response playbooks

- post-incident review

Severity levels example:

- Sev1: full outage

- Sev2: major feature broken

- Sev3: minor issue

### 9.7 Tenant-Level Monitoring

Important for SaaS:

- track usage per tenant

- identify heavy tenants

- detect anomalies

Examples:

- request volume per tenant

- error rate per tenant

- performance per tenant

### 9.8 Backup & Recovery

Critical requirement:

- automated database backups

- backup verification

- restore procedures

Must define:

- backup frequency

- retention policy

- recovery time objective (RTO)

- recovery point objective (RPO)

### 9.9 Operational Dashboards

Must have dashboards for:

- system health overview

- application performance

- billing events (optional later)

- onboarding metrics

### 9.10 MVP Scope for Operations

Minimum required for launch:

- Prometheus + Grafana setup

- basic dashboards (CPU, memory, requests, errors)

- centralized logging

- alerting for downtime and errors

- daily backups

### 9.11 Advanced Enhancements (Post-MVP)

- anomaly detection

- auto-scaling policies

- cost monitoring

- SLA reporting

- customer-facing status page

### 9.12 Key Success Metrics

Track:

- uptime percentage

- mean time to detect (MTTD)

- mean time to resolve (MTTR)

- error rate

- system latency

## 10. Workstream 6 - UI Polish & User Experience Hardening

### 10.1 Objective

Elevate the product interface from a functional UI to a refined, intuitive, and high-quality user experience suitable for international SaaS customers.

This workstream ensures the product is not only usable, but pleasant, efficient, and competitive with leading CRM systems.

### 10.2 Why It Is Required

Even technically strong products fail due to poor UX.

Common issues without UX hardening:

- users get confused

- onboarding fails

- feature discovery is low

- product feels "unfinished"

International users expect:

- clarity

- speed

- consistency

- modern design

### 10.3 UX Principles

The system must follow:

- consistency across all screens

- minimal cognitive load

- clear hierarchy and navigation

- fast feedback for user actions

- predictable behavior

Golden rule:
User should never think "what do I do next?"

### 10.4 Core UX Areas to Improve

#### A. Navigation Structure

- clear main navigation (sidebar/topbar)

- logical grouping of features

- quick access to key areas (contacts, deals, dashboard)

- breadcrumbs where needed

#### B. Forms & Data Entry

- minimal required fields

- inline validation

- clear error messages

- autosave where possible

#### C. Feedback & System Response

- loading indicators

- success messages

- error states

- confirmation dialogs for destructive actions

#### D. Empty States

- guide users when no data exists

- provide examples or actions

Example:
"No contacts yet → Create your first contact"

#### E. Performance Perception

- fast page loads

- skeleton screens

- optimistic UI updates

#### F. Responsiveness

- must work on laptops and tablets

- mobile-friendly where applicable

### 10.5 Visual Design Requirements

Define and enforce:

- design system (components, spacing, typography)

- consistent color usage

- accessible contrast ratios

- modern UI patterns

Recommended:

- use component library (e.g., MUI)

- central design tokens

### 10.6 Onboarding UX Integration

UI must support onboarding:

- guided flows

- tooltips

- highlights for first actions

### 10.7 Accessibility

Minimum requirements:

- keyboard navigation

- readable text sizes

- contrast compliance

### 10.8 MVP Scope for UI Hardening

Minimum acceptable:

- consistent layout

- clean navigation

- proper form validation

- loading and error states

- basic responsive design

### 10.9 Advanced Enhancements (Post-MVP)

- animations and transitions

- customizable dashboards

- theme support (dark mode)

- personalization

### 10.10 Key Success Metrics

Track:

- user session duration

- feature usage

- drop-off rates

- onboarding completion rate

- user satisfaction (NPS later)

## 11. Workstream 7 - Legal, Privacy & Compliance Requirements

### 11.1 Objective

Establish the legal, privacy, and compliance framework required to operate CRM Pro Georgia as a trusted international SaaS product.

This ensures the platform is legally defensible, protects user data, and meets global expectations.

### 11.2 Why It Is Required

Without legal and compliance readiness:

- you cannot sell to serious companies

- risk of fines and legal exposure

- loss of customer trust

International customers expect:

- clear terms

- data protection

- transparency

### 11.3 Core Legal Documents

#### A. Terms of Service (ToS)

Defines:

- usage rules

- user responsibilities

- service limitations

- liability boundaries

#### B. Privacy Policy

Defines:

- what data is collected

- how it is used

- how it is stored

- how users can request deletion

#### C. Data Processing Agreement (DPA)

Required for B2B customers (especially EU):

- defines roles (data controller vs processor)

- data handling responsibilities

#### D. Cookie Policy

Required if using cookies/tracking:

- explain cookie usage

- allow consent management

### 11.4 Data Protection Requirements

Must implement:

- secure data storage

- encryption in transit (HTTPS)

- encryption at rest (recommended)

- access control (RBAC)

- audit logs

### 11.5 GDPR Readiness (Minimum Scope)

Even if not EU-based, must support:

- user data access requests

- right to deletion

- data export

- consent tracking (if needed)

### 11.6 Data Residency & Storage Transparency

Customers must know:

- where data is stored

- how backups are handled

- retention policies

### 11.7 Security & Compliance Practices

Recommended:

- regular vulnerability scanning

- dependency checks

- secure CI/CD pipeline

- access audits

### 11.8 SLA & Support Terms

Define:

- uptime commitment (e.g., 99.9%)

- support response times

- escalation procedures

### 11.9 MVP Scope for Legal Readiness

Minimum required:

- Terms of Service

- Privacy Policy

- basic GDPR support (delete/export)

- HTTPS enforced

### 11.10 Advanced Enhancements (Post-MVP)

- SOC 2 readiness (long-term)

- ISO 27001 alignment

- advanced data governance

### 11.11 Key Success Metrics

Track:

- compliance incidents

- security incidents

- audit findings

## 12. Final Conclusion

CRM Pro Georgia is a technically strong system that now has a clearly defined roadmap toward becoming a fully commercial, internationally sellable SaaS CRM platform.

By completing these 7 workstreams, the product will evolve from:

Technical platform → Commercial SaaS product → Scalable business

The remaining work is not about core engineering, but about:

- productization

- operational maturity

- trust

Once these layers are implemented, CRM Pro Georgia can confidently enter international markets.
The next sections of this document will be written in detail step by step:

- Workstream 3 - Onboarding / Self-Registration

- Workstream 4 - Product Packaging

- Workstream 5 - Monitoring & SaaS Operations

- Workstream 6 - UI Polish & User Experience Hardening

- Workstream 7 - Legal, Privacy & Compliance Requirements

## 8. Delivery Approach

This document will be expanded iteratively. For each workstream, we will define:

- objective

- business need

- MVP scope

- target architecture implications

- recommended modules/pages

- non-functional requirements

- launch priority

## 9. Preliminary Implementation Priority

Suggested implementation order:

### Phase 1 - Commercial Core

- Billing & subscription management

- Admin panel MVP

- Onboarding / self-registration MVP

### Phase 2 - SaaS Launch Readiness

- Product packaging

- Monitoring & SaaS operations

- UI polish

### Phase 3 - Trust & Scale

- Legal/compliance hardening

- enterprise readiness enhancements

- advanced analytics and growth operations

## 10. Initial Conclusion

CRM Pro Georgia already has the foundation of a serious SaaS platform. The next required step is not rebuilding the core product, but adding the commercial, operational, and legal outer layer that makes the platform trustworthy, operable, and sellable internationally.

This roadmap defines that missing layer.