# CRM Pro Georgia — Acceptance Test Plan (UAT)

User Acceptance Testing Document

## 1. Purpose

This document defines the tests that must be completed before CRM Pro Georgia is accepted from the development team and considered ready for Beta launch.

The goal is to verify that the full SaaS business cycle works without manual developer intervention.

If any critical test fails → the system is NOT accepted.

## 2. Test Environment

Tests must be performed on:

- Staging environment OR Production environment

- Real email sending

- Real payment gateway (Stripe test mode, then real payment)

- Real database

- Real file storage

## 3. Acceptance Tests — Full SaaS Flow

### 3.1 Registration & Account Creation

| Test | Expected Result | Status |
| --- | --- | --- |
| User can open registration page | Page loads |  |
| User can register | Account created |  |
| Verification email sent | Email received |  |
| User verifies email | Account activated |  |
| User can login | Login successful |  |

### 3.2 Tenant Creation

| Test | Expected Result | Status |
| --- | --- | --- |
| User creates company | Tenant created |  |
| Tenant database/schema created | Automatic |  |
| Tenant admin user created | Automatic |  |
| Welcome email sent | Email received |  |
| Tenant visible in admin panel | Yes |  |

### 3.3 Trial System

| Test | Expected Result | Status |
| --- | --- | --- |
| Trial activates automatically | Yes |  |
| Trial end date visible | Yes |  |
| Trial reminder email sent | Yes |  |
| Trial expires correctly | Yes |  |

### 3.4 Subscription & Payment

| Test | Expected Result | Status |
| --- | --- | --- |
| User selects plan | Plan assigned |  |
| User enters card | Payment method saved |  |
| Payment processed | Successful |  |
| Subscription activated | Yes |  |
| Invoice generated | PDF created |  |
| Invoice emailed | Email received |  |
| Admin sees payment | Visible in admin |  |

### 3.5 Subscription Renewal

| Test | Expected Result | Status |
| --- | --- | --- |
| Subscription renews automatically | Yes |  |
| Invoice generated | Yes |  |
| Email sent | Yes |  |

### 3.6 Failed Payment Handling

| Test | Expected Result | Status |
| --- | --- | --- |
| Payment fails | System detects |  |
| Retry payment | Automatic |  |
| Warning email sent | Yes |  |
| Tenant suspended after X days | Yes |  |
| Tenant cannot login when suspended | Yes |  |
| Tenant reactivates after payment | Yes |  |

### 3.7 CRM Functionality

| Test | Expected Result | Status |
| --- | --- | --- |
| Create lead | Works |  |
| Convert lead to customer | Works |  |
| Create deal | Works |  |
| Move deal in pipeline | Works |  |
| Create task | Works |  |
| Assign task | Works |  |
| Upload file | Works |  |
| Reports generate | Works |  |

### 3.8 User & Team Management

| Test | Expected Result | Status |
| --- | --- | --- |
| Tenant admin invites user | Email sent |  |
| User registers | Works |  |
| Role assigned | Works |  |
| Permissions work correctly | Yes |  |

### 3.9 Admin Panel

| Test | Expected Result | Status |
| --- | --- | --- |
| Admin login | Works |  |
| Admin sees tenants | Yes |  |
| Admin sees subscriptions | Yes |  |
| Admin sees payments | Yes |  |
| Admin can suspend tenant | Yes |  |
| Admin can impersonate tenant | Yes |  |
| Admin can view logs | Yes |  |

### 3.10 Support System

| Test | Expected Result | Status |
| --- | --- | --- |
| User creates support ticket | Works |  |
| Admin receives ticket | Yes |  |
| Admin replies | Works |  |
| User receives email | Yes |  |

### 3.11 Email System

| Test | Expected Result |
| --- | --- |
| Verification email | Sent |
| Invoice email | Sent |
| Payment success | Sent |
| Payment failed | Sent |
| Trial ending | Sent |
| Invitation email | Sent |
| Support reply | Sent |

### 3.12 Data Export & Account Deletion

| Test | Expected Result | Status |
| --- | --- | --- |
| Export contacts | CSV/Excel |  |
| Export deals | CSV/Excel |  |
| Export files | ZIP |  |
| Delete account | Works |  |
| Data deleted after 30 days | Works |  |

### 3.13 Monitoring & Backups

| Test | Expected Result | Status |
| --- | --- | --- |
| System visible in monitoring | Yes |  |
| CPU/RAM metrics visible | Yes |  |
| Logs visible | Yes |  |
| Backup created | Yes |  |
| Restore test | Successful |  |

### 3.14 Security Tests

| Test | Expected Result | Status |
| --- | --- | --- |
| HTTPS works | Yes |  |
| Password hashed | Yes |  |
| JWT expires | Yes |  |
| Unauthorized access blocked | Yes |  |
| Tenant isolation works | Yes |  |

## 4. Final Acceptance Criteria

The system is ACCEPTED only if:

| Requirement | Must Be |
| --- | --- |
| Registration works | Yes |
| Payment works | Yes |
| Subscription works | Yes |
| CRM works | Yes |
| Admin panel works | Yes |
| Support works | Yes |
| Emails work | Yes |
| Backups work | Yes |
| Monitoring works | Yes |
| Data export works | Yes |
| Account deletion works | Yes |

If any of the above = NO → System is NOT accepted.

## 5. Acceptance Decision

| Result | Decision |
| --- | --- |
| All critical tests pass | ACCEPT SYSTEM |
| Some tests fail | FIX REQUIRED |
| Many tests fail | REJECT DELIVERY |

## 6. Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Developer |  |  |  |
| DevOps |  |  |  |
| Tester |  |  |  |

# End of Acceptance Test Plan

This document will be used to officially accept or reject the system delivered by developers.